FURTHER EDUCATION AND TRAINING CERTIFICATE: INFORMATION TECHNOLOGY: SYSTEMS DEVELOPMENT ID 78965 LEVEL 4 – CREDITS 163.

FACILITATOR GUIDE US ID: 120379 WORK AS A PROJECT TEAM MEMBER

Facilitator Information:

| Details | Please Complete this Section |
| --- | --- |
| Name & Surname: |  |
| Organisation: |  |
| Unit/Dept: |  |
| Facilitator Name: |  |
| Date Started: |  |
| Date of Completion: |  |

Copyright

All rights reserved. The copyright of this document, its previous editions and any annexures thereto, is protected and expressly reserved. No part of this document may be reproduced, stored in a retrievable system, or transmitted, in any form or by any means, electronic, mechanical, photocopying, recording or otherwise without the prior permission.

Facilitator Guide Introduction

| About the Facilitator Guide… | This Facilitator Guide provides a comprehensive overview of WORK AS A PROJECT TEAM MEMBER , and forms part of a series of Facilitator Guides that have been developed for . The series of Facilitator Guides are conceptualized in modular’s format, in accordance with the Learner Guides. This guide has been designed and developed to assist you in effectively and efficiently prepare and implement your various training interventions. |  |  |  |
| --- | --- | --- | --- | --- |
| Purpose | The purpose of this Facilitator Guide is to assist facilitators in delivering training sessions, related to WORK AS A PROJECT TEAM MEMBER The Guide also provides information on facilitation methodologies and strategies to be adopted during training sessions. |  |  |  |
| US No | US Title |  | Level | Credit |
| 120379 | Work as a project team member |  | 4 | 8 |
| Objectives | - To understand the facilitation methodology and strategy to be adopted for this learning program - To provide the necessary learner support and guidance during the training session |  |  |  |
| Outcomes | Learners credited with this standard are able to: - Demonstrating an understanding of the criteria for working as a member of a team. - Collaborating with other team members to improve performance. - Participating in building relations between team members and other stakeholders. - Respecting personal, ethical, religious and cultural differences to enhance interaction between team members. Using a variety of strategies to deal with potential or actual conflict between team members. |  |  |  |
| Facilitation Methodology | The programme is very practical and aims to provide practical tools and skills for adult learners. The methodology should ensure that: - The learning environment is physically and psychologically comfortable. - Contact training periods are short and varied to avoid boredom. - Learner expectations are articulated and clarified and managed by the learner and facilitator. - The experience of participants is acknowledged and drawn on in the learning programme. - Facilitation, rather than teaching, is used to allow participants to participate fully. - The facilitator balances the presentation of new material, debate and discussion in such a way that the outcomes of the module are met, while ensuring that all participants are valued and is able to contribute to the learning process. - The learning will be problem-oriented, personalized and accepting of participants’ needs for self-direction and personal responsibility. - The module presented in a way that allows a participant to participate fully in the language of their choice. - The facilitation process accommodates participants who may not be literate, or who are not literate in English. The contact session uses a participatory methodology. This is appropriate for adult audiences who come with a wide range of experiences and skills. It also accommodates a broader range of learning styles. Some techniques that can be used include: Method; Description. Structured learning experience; Participants engage with a complex game or activities that represent real-life situations that they may encounter in the course of their work as a Ward Committee member.. Case study; This is a realistic story or real-life situation that has taken place, in which participants need to apply their knowledge and skills to practice how they can deal with the issues presented.. Group work; Participants work on tasks in their groups and report their findings back to plenary.. Lecture; The facilitator presents a short talk (maximum of 10 minutes) to introduce a new subject, to provide details, or to wrap up a session.. Discussion; This is a free exchange of ideas or experiences on a particular topic. It may be between the facilitator and the participants or between the participants.. Brainstorming; Participants generate a number of ideas on a particular subject or question. It may be used to gather different opinions or to find out what participants know about a particular topic.. Role-play; Participants are asked to act out a scenario where each participant plays a particular role. A role-play may be used to illustrate how people respond in different situations.. Panel discussion; This is a planned presentation by one or more experts. It may be followed by a discussion session or a round of questions.. |
| Resources | - White board and/or Flipcharts - Laptop & Data Projector (not compulsory) - Facilitator & Learner Guide - Learner Workbook - Appendices (attached to learner guide) |  |  |  |
| Time | Contact/ Facilitation Days | 1 days |  |  |
|  | Theory | 2 Hrs. |  |  |
|  | Practical | 6 Hrs. |  |  |
|  | Assessments | 2 Hrs. |  |  |
|  | Workplace Application Days | 2 Days |  |  |

Facilitator’s Checklist & Training Aids

Learner support strategies:

Learners are supplied with all resources and aids as required by the program – including: - Objects & devices such as equipment, protective clothing, and safety gear, etc. - Learner Guides and Learner Workbook - Visual aids, etc.

Use this checklist below during your preparation to ensure that you have all the equipment, documents and training aids for a successful session.

| Preparation: | Yes | No |
| --- | --- | --- |
| Qualification Knowledge – I have familiarised myself with the content of the applicable qualification |  |  |
| Unit Standard Knowledge – I have familiarised myself with the content of all aspects of the applicable unit standard |  |  |
| Content Knowledge – I have sufficient knowledge of the content to enable me to facilitate with ease |  |  |
| Application knowledge – I understand the programme matrix & have prepared for programme delivery accordingly |  |  |
| Contextualisation – I have included information which is specific to the commodity and practices related to the commodity |  |  |
| Ability to respond to learners background & experience – I have studied the learner demographics, age group, experience & circumstances & prepared for programme delivery accordingly |  |  |
| Enthusiasm & Commitment – I am passionate about my subject & have prepared my programme delivery to create a motivating environment with real commitment to success |  |  |
| Enterprise knowledge – I know & understand the values, ethics, vision & mission of the workplace & have prepared my programme delivery, reporting & administrative tasks accordingly. |  |  |
| Equipment check: |  |  |
| Learner guides x 1 per learner |  |  |
| Assessment guides x 1 per learner |  |  |
| Writing materials & stationary (facilitator & learner) |  |  |
| White board & pens |  |  |
| Flip chart paper |  |  |
| Proximal projector & screen |  |  |
| Laptop & programme disk |  |  |
| Sample Hand-outs and examples of laws and other relevant documents |  |  |
| Safety gear as prescribed by unit standard and applicable legislation |  |  |
| Documentation checklist: |  |  |
| Attendance Register |  |  |
| Course Evaluation |  |  |
| Learner Course Evaluation |  |  |
| Portfolios of evidence |  |  |

Learning Program Time Frames

|  | Total time allocated (hours) | Theoretical learning time allocated (hours) | Practical learning time allocated (hours) | Activities to be completed |
| --- | --- | --- | --- | --- |
| Complete Program (including summative assessment) | 30 hours | 6 hours | 14 hours |  |
| Purpose, Introduction and Learner Directions | 1 hour | 30 minutes | 30 minutes |  |
| Work as a project team member | 80 hours | 24 hours | 56 hours |  |
| Preparation for Assessment & revision | 0.5 | - | - | - |

# TRAINING PROGRAM

Briefing Session: Day1

## 1.	Introduction to the Learning Units

|  | Start with an “ice-breaker”, and eventually discuss the global outcome of the learning units with learners and emphasize the assessment process. |  |  |
| --- | --- | --- | --- |
|  | Topics | Time | Remarks |
|  | - Ice Breaker - Course expectations - Assessment Criteria - Learner’s Responsibilities | 15 min 10 min 5 min | Please refer to Learner Guide and Assessment Guide for details. |

## 2.	Training Ground Rules

|  | Discuss the training session ground rules with learners to avoid disturbance during the session |  |  |
| --- | --- | --- | --- |
|  | Topics | Time | Remarks |
|  | - Learning Units estimated time - Ethical behavior - Cellular phones – (off/silent) - Breaks – (tea, lunch….) - Etc… | 10 Min | Write down the training session ground rules and keep them posted in the classroom for the duration of the session. |

Learning Unit3

Work as a project team member

UNIT STANDARD NUMBER	: 	120379

LEVEL ON THE NQF		: 	4

CREDITS			: 	8

FIELD				: 	Business, Commerce and Management Studies

SUB FIELD			: 	Project Management

| PURPOSE: | Learners accessing this standard will be working as a leader in the context of a small project / sub-project involving few resources and having a limited impact on stakeholders and the environment or working as a contributing team member on a medium to large project when not a leader. These projects may be technical projects, business projects or developmental projects and will cut across a range of economic sectors. This standard will also add value to learners who are running their own business and recognise that project management forms an integral component of any business. The qualifying learner is capable of: - Demonstrating an understanding of the criteria for working as a member of a team. - Collaborating with other team members to improve performance. - Participating in building relations between team members and other stakeholders. - Respecting personal, ethical, religious and cultural differences to enhance interaction between team members. - Using a variety of strategies to deal with potential or actual conflict between team members. |
| --- | --- |
| LEARNING ASSUMED TO BE IN PLACE: |  |
| - Learners accessing this qualification will have demonstrated competence in mathematics and communication skills at NQF level 4 or equivalent. - Learners accessing this qualification will have demonstrated competence in computer literacy and applicable software at NQF level 4 or equivalent. - ID 120372 - Explain fundamentals of project management. |  |

|  | Answer the following questions according to the instructions provided |
| --- | --- |

| Activity | Questions Description | Mark |
| --- | --- | --- |
| 1 | Who are the members of your project team? | 4 |

Answers will differ per leaner

| Activity | Questions Description | Mark |
| --- | --- | --- |
| 2 | Why is teamwork important? | 10 |

Teams are changing the way we do business. Companies that succeed create thinking organization here employees are empowered within teams to create.

In this module we will recommend effective for team building. We will also discuss the benefits of companies developing a coaching program to assist individuals at various levels within the organization.

The project leader must first determine the major goals and objectives of the project. The next step is to build teams that implement the desired goals and objectives by developing and executing plans.

Just like a captain cannot win a soccer match and score a goal without his or her team, a project leader cannot succeed and accomplish goals without teams. The traditional command system of top down leadership has proven ineffective at empowering and aspiring followers. Teams empower people and increase productivity within organizations.

Teams turn visions into reality. A captain may have great ideas, strategies and a good understanding of market challenges, but without a team, he or she can do nothing. Teams empower project leaders and turn their visions into reality.

| Activity | Questions Description | Mark |
| --- | --- | --- |
| 3 | Give 5 examples of teamwork | 7 |

- Accountability

- Ownership

- Authority

- Acceptance

- Collective approach

| Activity | Questions Description | Mark |
| --- | --- | --- |
| 4 | List 5 types of behaviour that could be described as disruptive and non-constructive | 9 |

- Unattainable goals

- Lack of relevancy

- Lack of security

- Lack of autonomy

- Lack of belonging

- Partiality in the workplace

- Broken trust by leadership

| Activity | Questions Description | Mark |
| --- | --- | --- |
| 5 | Describe the diversity of the members of your team and how you would show respect to each other | 7 |

Answers will differ per leaner

| Activity | Questions Description | Mark |
| --- | --- | --- |
| 6 | Role-play: Conflict Resolution: Insert facilitator’s report on your participation in this role-play | 7 |

Answer will differ per leaner a guide to be followed given below:

Conflict resolution is a discussion in which mutual satisfactory goals are reached. It may include

Negotiation and compromise

- Face the problem! It’s not going away you don’t talk about it; it will only get worse

- Share the responsibility of resolving your conflict. Don’t always leave it up to your colleague to bring up hard issues and solve then.

- Stick to the issue at hand. Don’t try to bring in past issues just to strengthen your argument.

- Be open about your feelings and encourage your colleague to do the same. Nobody should be left trying to mind-read.

- Use ‘I’ messages, like ‘I would like’, ‘I feel…’ instead of ‘you’ messages, like ‘You should have…’, ‘You are…’

‘I’ statements help the other person listen, instead of responding defensively.

- Take action! If you have talked trough an issue of conflict and have come to a solution, make it happen. You don’t want to end up right back where you started.